Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 24 June 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID21153 |
| Project Name | FreelanceFinder: Discovering Opportunities, Unlocking Potential |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using email, password, and confirmation password. | 2 | High | pujitha |
| Sprint-1 |  | USN-2 | As a user, I will receive a confirmation email after registering. | 1 | High | pujitha |
| Sprint-2 |  | USN-3 | As a user, I can register using Gmail or Facebook. | 2 | Medium | pujitha |
| Sprint-1 | Login | USN-4 | As a user, I can log in using email and password. | 1 | High | pujitha |
| Sprint-2 | Dashboard | USN-5 | As a freelancer, I can view and filter available projects. | 3 | High | pujitha |
| Sprint-3 | Project Posting | USN-6 | As a client, I can post new projects with title, description, and budget. | 3 | High | pujitha |
| Sprint-3 | Messaging | USN-7 | As a user, I can chat with others through integrated messaging. | 5 | Medium | pujitha |
| Sprint-4 | Submission & Review | USN-8 | As a freelancer, I can upload completed work and receive feedback. | 3 | High | pujitha |
| Sprint-4 | Admin Panel | USN-9 | As an admin, I can manage users, disputes, and transactions. | 4 | High | pujitha |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 6 Days | 01 Aug 2025 | 06 Aug 2025 | 4 | 06 Aug 2025 |
| Sprint-2 | 5 | 6 Days | 07 Aug 2025 | 12 Aug 2025 | 5 | 12 Aug 2025 |
| Sprint-3 | 8 | 6 Days | 13 Aug 2025 | 18 Aug 2025 | 8 | 18 Aug 2025 |
| Sprint-4 | 7 | 6 Days | 19 Aug 2025 | 24 Aug 2025 | 7 | 24 Aug 2025 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Velocity=Number of SprintsTotal Story Points Completed​=44+5+8+7​=424​=6 Story Points per Sprint

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.